Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS37778 |
| Project Name | Laptop Request Catalog Item |

Product Backlog, Sprint Schedule, and Estimation:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Update Set Management | USN-1 | As a developer, I can create and activate a local update set to track all project changes. | 1 | High | Kolli Mounika |
| 1 | Catalog Item Creation | USN-2 | As an admin, I can create a new Service Catalog item named "Laptop Request" under Hardware category. | 2 | High | Kolli Mounika |
| 1 | Variable Configuration | USN-3 | As a developer, I can add variables (Laptop Model, Justification, Additional Accessories, Accessories Details) to the catalog item. | 3 | High | Kolli Mounika |
| 1 | UI Policy Implementation | USN-4 | As a user, when I select “Additional Accessories”, the Accessories Details field should become visible and mandatory. | 3 | High | Kolli Mounika |
| 2 | UI Action Development | USN-5 | As a user, I can reset the form using a Reset Form button in the shopping cart. | 2 | Medium | Kolli Mounika |
| 2 | Update Set Export | USN-6 | As a developer, I can export the completed update set as an XML file. | 1 | High | Kolli Mounika |
| 2 | Update Set Import | USN-7 | As a developer, I can import and commit the update set into another instance. | 2 | High | Kolli Mounika |
| 2 | Testing & Validation | USN-8 | As a tester, I can validate dynamic field behavior and confirm the solution meets requirements. | 2 | High | Kolli Mounika |

Planning Overview:

To successfully implement the Laptop Request Catalog Item in ServiceNow, the project followed an Agile-based incremental development approach divided into two structured sprints, each lasting five days. The work was organized into clearly defined functional requirements (Epics) and broken down into user stories to ensure clarity, ownership, and accurate effort estimation using story points. Sprint 1 focused on core configuration activities such as creating and activating the local update set, developing the Service Catalog item, adding variables, and implementing Catalog UI Policies for dynamic form behavior. Sprint 2 concentrated on UI Action development (Reset Form), exporting and importing update sets across instances, and performing functional testing and validation. Priorities were assigned based on business impact, with core catalog functionality implemented first, followed by deployment and testing to ensure governance, portability, and successful fulfillment of the project requirements.